## Slide 1: Week-12: Gladiators Team Members: Shivani Asokumar, Akash Narang, Mit Jain, Juhi Malkani Team Lead: Shivani Asokumar

## Slide 2: Project: E-commerce Website for Footwear

## Slide 3: Team Progress Update
Frontend
Backend
New: Static Login page
New: Seller page/add product
New: filter by brands
Shopping Cart feature
New: Auth module
Seller Page API
Individual Product Page, Shopping Cart APIs
New: Website can be hosted

## Slide 4: Seller Page (Completed)

## Slide 5: Seller Page (Completed)

## Slide 6: Product Listing

## Slide 7: Milestones
M1
Seller Page
M2
Shopping Cart
M3
Men/Women
Best Sellers
M4
User Auth
Order Summary
M5
Checkout/Payment

## Slide 8: Hosting methods
AWS EC2: For frontend application and backend server
AWS S3: For storing product images
MongoDB Atlas: For hosting Mongo DB

## Slide 9: Feedback from ThriveToday
looks great & easy to navigate
.env file needs to be shared each time?
If there’s interest & time
  Enable sellers communication with buyers
  Show comparable pricing from other sites

## Slide 10: Response to Feedback
The website is now hosted so running should be easy to do
We have also added our own inventory
If time permits, we can enable seller-to-seller communication feature

## Slide 11: Thanks!